## Slide 1: Chronomancer Iteration 1
Alex Hughes

## Slide 2: Game Description
Player is a novice Chronomancer, time wizard
Bad event will unravel the universe
Open market stand to give people “time” from player’s life
Right people show up leads to player saving world

## Slide 3: Deployment
Platforms: itch.io, Steam
Didn’t get banned on either account

## Slide 4: Schedule
2 story arcs added (Mafia, Time Anomaly), with 4 more on the way
90 miscellaneous events (if math is right)
Bug fixes (buttons, json events)
Overall: 60%
10% events
30% art

## Slide 5: Review Feedback
The game window is FULLSCREEN and the background HAS ART (for 2 scenes)
Added more story
(who invented .json I just want to talk)

## Slide 6: Issues and Observations
-Json file strikes back
-Json file getting pretty chonky
-Artists
-Art takes time (no way)

## Slide 7: Planned Tasks for next Iteration
-Rogue Scientists, Protestors, Diplomats story arcs
-Gameplay background
-Characters
-apologize to Nate Peckham for last presentation (might have to delay this for beta testing)
-Sound effects
-Menu button fixes

## Slide 8: Iteration 1 Demo
-it works now